# PROJECT PROPOSAL

Project Title: Academic Research Citation Network System (ARCNS) — A Relational Database System for Scholarly Analytics

Course: Database Management Systems (DBMS)

Submitted By: [Team Member Names]

Institution: [Institution Name]

Date: March 2026

Supervisor / Faculty Guide: [Faculty Name]

## Table of Contents

- Abstract

- Problem Statement

- Objectives

- Scope of the Project

- Methodology

- Expected Outcomes

- Timeline

- Tools and Technologies

- Team Roles and Responsibilities

- References

## 1. Abstract

The exponential growth of academic literature has made it challenging to assess scholarly influence, track research trends, and identify collaboration opportunities. Existing tools are proprietary and non-customizable at the database level.

This proposal presents the Academic Research Citation Network System (ARCNS) — a relational database system that stores research papers, models citation relationships, tracks authorship and institutional affiliations, and provides analytical insights through advanced SQL queries. The system is accompanied by a minimal web-based UI (plain HTML + JavaScript) that allows users to run predefined queries and view results directly from the database — no heavy application framework involved.

ARCNS is implemented using MySQL as the primary database engine and a lightweight Python script (using mysql-connector-python) to serve a simple local HTML page. The core focus is the database design, SQL query engineering, and DBMS feature demonstration.

## 2. Problem Statement

### Background

Scientific publications are growing at millions per year. Managing citation data and deriving insight from it requires a well-designed relational database. Universities rely on citation metrics (H-index, citation count) for faculty evaluation and funding — yet most lack an in-house, transparent database system.

### Core Problem

There is no lightweight, open-source, and database-transparent system that: - Enables institutions to maintain a curated paper and author database - Provides SQL-level access to citation analytics - Demonstrates the database design principles taught in a DBMS course

### Why Existing Solutions Fall Short

| Tool | Limitation |
| --- | --- |
| Google Scholar | Proprietary, no SQL access |
| Semantic Scholar | Read-only API, no local ownership |
| Manual spreadsheets | No relational integrity, no analytics |

ARCNS addresses this gap by providing full database ownership and a transparent analytical engine built entirely on SQL.

## 3. Objectives

### Primary Objectives

- Design a normalized relational database that accurately models the academic publishing ecosystem — entities (Researcher, Paper, Venue, Institution, Keyword) and relationships (Authorship, Citation, Affiliation, Paper-Keyword).

- Implement core DBMS features — indexes, triggers, views, transactions, and stored procedures — on a MySQL 8.x instance.

- Demonstrate advanced SQL analytics, including H-index calculation, citation chain traversal using Recursive CTEs, keyword co-occurrence analysis, and venue impact factor derivation.

- Build a minimal UI (single HTML page + vanilla JS) that runs pre-written queries and displays results in a readable table format — purely for demonstration purposes.

### Secondary Objectives

- Apply query optimization — indexing strategies verified with EXPLAIN output.

- Generate seed data (synthetic) to populate the database and validate all queries against realistic data.

## 4. Scope of the Project

### In Scope

- Full ER diagram and relational schema design

- MySQL database implementation with ~100 researchers, ~200 papers, ~500 citations

- All DBMS objects: FK constraints, normalization, indexes, triggers, views, transactions

- 10+ complex SQL queries covering analytics (H-index, citation chains, keyword trends)

- Minimal HTML/JS UI to display query results (connected directly to MySQL via a lightweight Python script)

- Documentation: ER diagram, relational schema, normalization proof, query catalog, final report

### Out of Scope

- REST API or web application framework (no Flask, no Django, no Express)

- Full CRUD operations via the UI (the UI is read-only / demonstration)

- React, Vue, or any JavaScript framework on the frontend

- User authentication and role-based access control

- Mobile application development

- Graph visualizations (D3.js, Cytoscape.js — out of scope)

- Automated data import from external APIs (Semantic Scholar / DBLP)

## 5. Methodology

The project follows a database-first development lifecycle with three focused phases:

### Phase A — Database Design (Weeks 1–2)

Step A1: Requirements & ER Diagram Define all entities, attributes, and relationships. Draw a complete ER diagram capturing: - Five core entities: Researcher, Paper, Venue, Institution, Keyword - Five relationship sets: Authorship (M:N), Citation (M:N self-referential), Researcher_Affiliation (M:N), Paper_Keyword (M:N), Paper-Venue (M:1) - All attribute types: simple, composite (name → first/last), derived (citation_count), multi-valued

Step A2: Normalization Begin from unnormalized flat tables and systematically apply: - 1NF: Eliminate repeating groups - 2NF: Eliminate partial functional dependencies - 3NF: Eliminate transitive dependencies - BCNF verification: Confirm all non-trivial FDs have a superkey on the LHS

### Phase B — Database Implementation (Weeks 3–5)

Step B1: DDL (Data Definition Language) Write CREATE TABLE statements for all tables with: - Appropriate data types (INT, VARCHAR, TEXT, YEAR, ENUM, DECIMAL) - Primary keys, composite keys, foreign keys with ON DELETE CASCADE / SET NULL - CHECK constraints (e.g., citing_paper_id ≠ cited_paper_id) - Full-text index on paper(title, abstract)

Step B2: Seed Data Generate seed data using a Python script (Faker library) producing INSERT statements for: - 100 researchers, 30 institutions, 30 venues, 150 keywords - 200 papers, 500 citations (power-law distribution), 350 authorships

Step B3: Advanced Database Objects - Indexes: 5 strategic indexes with before/after EXPLAIN analysis - Triggers: citation count auto-update, self-citation prevention - Views: top-cited papers, author leaderboard, venue stats, collaboration pairs - Transactions: atomic paper insertion with ROLLBACK demonstration - Stored Procedures: H-index calculation per author, citation chain traversal

Step B4: SQL Query Catalog Write and validate 10+ analytical queries:

| Query | SQL Feature Used |
| --- | --- |
| Top 10 most-cited papers | GROUP BY + ORDER BY |
| H-index per author | Window functions |
| Citation chain depth | Recursive CTE |
| Keyword co-occurrence | Self-join |
| Venue impact factor | Aggregate + FK join |
| Collaboration strength | Multi-join + GROUP BY |
| Papers per year per keyword | GROUP BY + YEAR() |
| Authors with no self-citations | Subquery + NOT IN |
| Institutions by avg citation count | JOIN + AVG() |
| Full-text search on abstracts | MATCH … AGAINST |

### Phase C — Minimal UI & Demonstration (Weeks 6–7)

Step C1: Minimal Python Bridge A single Python script (app.py) using mysql-connector-python that: - Connects to the local MySQL instance - Runs pre-defined SQL queries - Serves a single-page HTML file via Python’s built-in http.server

No Flask, no REST API — just a minimal HTTP handler to pass query results to the frontend as JSON.

Step C2: Simple HTML/JS Frontend A single index.html file with: - A dropdown to select which query to run - A button to execute it - A plain HTML <table> to display results - Basic CSS for readability (no frameworks)

This UI is demonstration-only — its purpose is to show that the database and queries work, not to build a production application.

Step C3: Demo Flow 1. Select “Top 10 Cited Papers” → view results 2. Select “H-Index per Author” → view leaderboard 3. Select “Citation Chain for Paper X” → view recursive results 4. Select “Keyword Trends” → view paper counts per keyword per year 5. Trigger a transaction (insert paper) and verify trigger updated citation count

### Phase D — Testing & Documentation (Weeks 8–9)

Step D1: Query Validation Run all 10+ queries and verify results against seed data. Use EXPLAIN to confirm index usage.

Step D2: Documentation Produce a formal report including: - ER diagram (draw.io) - Relational schema (dbdiagram.io) - Normalization walkthrough with FD proofs - Full SQL query catalog with sample outputs - EXPLAIN screenshots showing index utilization - Trigger and view definitions with explanation - UI screenshots from the demo

## 6. Expected Outcomes

### Deliverable 1 — Functional Database

A fully implemented MySQL database (arcns_db) containing: - Normalized tables meeting 3NF/BCNF - 100 researchers, 200 papers, 500+ citations (seed data) - Triggers, views, indexes, stored procedures, and transactional logic

### Deliverable 2 — SQL Query Catalog

A documented catalog of 10+ advanced queries demonstrating analytical capabilities: H-index, citation chains, keyword co-occurrence, venue rankings, and collaboration strength.

### Deliverable 3 — Minimal Demo UI

A single HTML page (index.html) that connects to the database and displays query results in a table — sufficient to demonstrate that the database works end-to-end without requiring a full application stack.

### Deliverable 4 — Documentation Report

A formal DBMS course report covering all phases: ER diagrams, relational schemas, SQL listings, EXPLAIN output, and UI screenshots.

### Course Outcome Alignment

| Course Outcome (CO) | How ARCNS Demonstrates It |
| --- | --- |
| CO1: Understand database concepts | ER diagram, schema, normalization |
| CO2: Write and optimize SQL | 10+ complex queries, EXPLAIN analysis |
| CO3: Design relational schemas | Full ER → relational mapping |
| CO4: Implement DB applications | Minimal UI connected to MySQL |
| CO5: Apply integrity mechanisms | Triggers, constraints, transactions |

## 7. Timeline

| Week | Dates (Approx.) | Milestone | Deliverable |
| --- | --- | --- | --- |
| 1 | Mar 17–23 | Requirements + ER Design | ER Diagram (draw.io) |
| 2 | Mar 24–30 | Relational Schema + Normalization | schema.sql, normalization doc |
| 3 | Mar 31–Apr 6 | DDL + Seed Data | schema.sql, seed_data.sql |
| 4 | Apr 7–13 | SQL Queries + Indexes | queries.sql, EXPLAIN screenshots |
| 5 | Apr 14–20 | Triggers + Views + Transactions | triggers.sql, views.sql |
| 6 | Apr 21–27 | Stored Procedures | procedures.sql |
| 7 | Apr 28–May 4 | Minimal UI | index.html, app.py |
| 8 | May 5–11 | Testing + Bug Fixes | Verified query outputs |
| 9 | May 12–18 | Documentation + Demo Prep | Final report, demo screenshots |

## 8. Tools and Technologies

### Database

| Tool | Version | Purpose |
| --- | --- | --- |
| MySQL | 8.x | Primary RDBMS |
| MySQL Workbench | 8.x | Schema design, query testing |

### Data Generation

| Tool | Version | Purpose |
| --- | --- | --- |
| Python | 3.11+ | Seed data generation script |
| Faker | 24.x | Synthetic data generation |
| mysql-connector-python | 8.x | DB connection from Python |

### Minimal UI

| Tool | Purpose |
| --- | --- |
| HTML + CSS + Vanilla JS | Single-page query display interface |
| Python http.server | Serve the HTML file locally |

### Documentation & Diagrams

| Tool | Purpose |
| --- | --- |
| draw.io / Lucidchart | ER Diagram |
| dbdiagram.io | Relational Schema visualization |
| Google Docs / Markdown | Report writing |

## 9. Team Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Database Architect | ER design, normalization, DDL, FK constraints |
| SQL Engineer | Query catalog, indexes, EXPLAIN analysis |
| DB Objects Developer | Triggers, views, stored procedures, transactions |
| Data & UI | Seed data generation, minimal HTML/JS UI, Python bridge |
| Documentation Lead | Report writing, diagrams, demo prep |

Note: In smaller teams, each member will handle multiple roles. Tasks should be distributed based on phase completion goals.

## 10. References

- Ramakrishnan, R., & Gehrke, J. (2003). Database Management Systems (3rd ed.). McGraw-Hill.

- Silberschatz, A., Korth, H. F., & Sudarshan, S. (2020). Database System Concepts (7th ed.). McGraw-Hill.

- MySQL 8.0 Reference Manual. Oracle Corporation. https://dev.mysql.com/doc/refman/8.0/en/

- Ley, M. (2009). DBLP: Some Lessons Learned. PVLDB, 2(2), 1493–1500.

- Hirsch, J. E. (2005). An index to quantify an individual’s scientific research output. PNAS, 102(46), 16569–16572.

Proposal Version 2.0 — March 2026 Prepared for DBMS Course Evaluation